## Slide 1: Software Engineering Fundamentals
Software Development Practices and Methodologies
http://academy.telerik.com
Learning & Development
http://academy.telerik.com
Telerik Software Academy

## Slide 2: Table of Contents
Software engineering overview
  Requirements
  Design
  Construction
  Testing
  Project management
Development methodologies overview
  The waterfall development process
  Heavyweight methodologies
  Agile methodologies, SCRUM and XP

## Slide 3: Software Engineering
Requirements, Design, Construction, Testing

## Slide 4: What is Software Engineering?
Software engineering is the application of a systematic, disciplined, quantifiable approach to the development, operation, and maintenance of software.
Definition by IEEE

## Slide 5: Software Engineering
Software engineering is:
  An engineering discipline that provides knowledge, tools, and methods for:
    Defining software requirements
    Performing software design
    Software construction
    Software testing
    Software maintenance tasks
    Software project management

## Slide 6: Software Development Activities
Software development always includes the following activities (to some extent):
  Requirements analysis
  Design
  Construction
  Testing (sometimes)
These activities do not follow strictly one after another (depends on the methodology)!
  Often overlap and interact
Software Project Management

## Slide 7: Software Requirements
Functional & Non-functional Requirements, SRS, User Story Cards

## Slide 8: Software Requirements
Software requirements define the functionality of the system
  Answer the question "what?", not "how?"
  Define constraints on the system
Two kinds of requirements
  Functional requirements
  Non-functional requirements

## Slide 9: Requirements Analysis
Requirements analysis starts from a vision about the system
  Customers don't know what they need!
  Requirements come roughly and are specified and extended iteratively
The outcome is the Software Requirements Specification (SRS) or set of User Stories
Prototyping is often used, especially for the user interface (UI)

## Slide 10: Software Requirements Specification (SRS)
The Software Requirements Specification (SRS) is a formal requirements document
It describes in details:
  Functional requirements
    Business processes
    Actors and use-cases
  Non-functional requirements
    E.g. performance, scalability, constraints, etc.

## Slide 11: Agile Requirements and User Stories
Requirements specifications are too heavy
  Does not work well in dynamic projects that change their requirements every day
Agile development needs agile requirements
  Split into small iterations
How to split the requirements?
  Use simple, informal requirements description
  User story: a small feature that brings some value to the end-user

## Slide 12: What is User Story?
User story
  User needs to accomplish something
  Written informal (in words / images / sketches)
  Looks like use-case but is different (less formal)
User stories have
  Actor (who?)
  Goal (what?, why?)
  Other info
    Owner, estimate, …

## Slide 13: User Story – Example

## Slide 14: Software Requirements
It is always hard to describe and document the requirements in comprehensive way
  Good requirements save time and money
Requirements always change during the project!
  Good requirements reduces the changes
  Prototypes significantly reduce changes
  Agile methodologies are flexible to changes
    Incremental development in small iterations

## Slide 15: Software Requirements Specifications (SRS), User Stories and UI Prototypes
Live Demo

## Slide 16: Software Architecture and Software Design

## Slide 17: Software Architecture and Software Design
Software design is a technical description (blueprints) about how the system will implement the requirements
The system architecture describes:
  How the system will be decomposed into subsystems (modules)
  Responsibilities of each module
  Interaction between the modules
  Platforms and technologies

## Slide 18: System Architecture Diagram – Example

## Slide 19: Software Architecture Diagram – Example

## Slide 20: Software Design
Detailed Design
  Describes the internal module structure
  Interfaces, data design, process design
Object-Oriented Design
  Describes the classes, their responsibilities, relationships, dependencies, and interactions
Internal Class Design
  Methods, responsibilities, algorithms and interactions between them

## Slide 21: Software Design Document (SDD)
The Software Design Document (SDD)
  Formal description of the architecture and design of the system
It contains:
  Architectural design
    Modules and their interaction (diagram)
  For each module
    Process design (diagrams)
    Data design (E/R diagram)
    Interfaces design (class diagram)

## Slide 22: Software Design Document
Live Demo

## Slide 23: Software Construction
Implementation, Unit Testing, Debugging, Integration

## Slide 24: Software Construction
During the software construction phase developers create the software
  Sometimes called implementation phase
It includes:
  Internal method design
  Writing the source code
  Writing unit tests (optionally)
  Testing and debugging
  Integration

## Slide 25: Writing the Code
Coding is the process of writing the programming code (the source code)
  The code strictly follows the design
  Developers perform internal method design as part of coding
The source code is the output of the software construction process
  Written by developers
  Can include unit tests

## Slide 26: Testing the Code
Testing checks whether the developed software conforms to the requirements
  Aims to identify defects (bugs)
Developers test the code after writing it
  At least run it to see the results
  Unit testing works better
    Units tests can be repeated many times
System testing is done by the QA engineers
  Unit testing is done by developers

## Slide 27: Debugging
Debugging aims to find the source of already identified defect and to fix it
  Performed by developers
Steps in debugging:
  Find the defect in the code
    Identify the source of the problem
    Identify the exact place in the code causing it
  Fix the defect
  Test to check if the fix is working correctly

## Slide 28: Integration
Integration is putting all pieces together
  Compile, run and deploy the modules as a single system
  Test to identify defects
Integration strategies
  Big bang, top-down and bottom-up
  Continuous integration

## Slide 29: Coding != Software Engineering
Inexperienced developers consider coding the core of development
  In most projects coding is only 20% of the project activities!
  The important decisions are taken during the requirements analysis and design
  Documentation, testing, integration, maintenance, etc. are often disparaged
Software engineering is not just coding!
  Programmer != software engineer

## Slide 30: Software Verification and Testing

## Slide 31: Software Verification
What is software verification?
  It checks whether the developed software conforms to the requirements
  Performed by the Software Quality Assurance Engineers (QA engineers)
Two approaches:
  Formal reviews and inspections
  Different kinds of testing
Cannot certify absence of defects!
  Can only decrease their rates

## Slide 32: Software Testing
Testing checks whether the developed software conforms to the requirements
Testing aims to find defects (bugs)
  Black-box and white-box tests
  Unit tests, integration tests, system tests, acceptance tests
  Stress tests, load tests, regression tests
  Tester engineers can use automated test tools to record and execute tests

## Slide 33: Software Testing Process
Test planning
  Establish test strategy and test plan
  During requirements and design phases
Test development
  Test procedures, test scenarios, test cases, test scripts
Test execution
Test reporting
Retesting the defects

## Slide 34: Test Plan and Test Cases
The test plan is a formal document that describes how tests will be performed
  List of test activities to be performed to ensure meeting the requirements
  Features to be tested, testing approach, schedule, acceptance criteria
Test scenarios and test cases
  Test scenarios – stories to be tested
  Test cases – tests of single function

## Slide 35: Test Plans and Test Cases
Live Demo

## Slide 36: Software Project Management

## Slide 37: What is Project Management?
Project management is the discipline of organizing and managing work and resources in order to successfully complete a project
Successfully means within defined scope, quality, time and cost constraints
Project constraints:
Scope
Time
Cost
Quality

## Slide 38: What is Software Project Management?
Software project management
  Management discipline about planning, monitoring and controlling software projects
Project planning
  Identify the scope, estimate the work involved, and create a project schedule
Project monitoring and control
  Keep the team up to date on the project's progress and handle problems

## Slide 39: What is Project Plan?
The project plan is a document that describes how the work on the project will be organized
  Contains tasks, resources, schedule, milestones, etc.
  Tasks have start, end, assigned resources (team members), % complete, dependencies, nested tasks, cost, etc.
Project management tools simplify creating and monitoring project plans

## Slide 40: Project Plan – Example

## Slide 41: Development Methodologies
Waterfall, Scrum, Lean Development, Kanban, Extreme Programming

## Slide 42: What is a Development Methodology?
A development methodology is a set of practices and procedures for organizing the software development process
  A set of rules that developers have to follow
  A set of conventions the organization decides to follow
  A systematical, engineering approach for organizing and managing software projects

## Slide 43: Development Methodologies
Back in history
  The "Waterfall" Process
    Old-fashioned, not used today
  Rational Unified Process (RUP)
  Microsoft Solutions Framework (MSF)
Modern development methodologies
  Agile development processes
  Scrum, Kanban, Lean Development, Extreme Programming (XP), etc.

## Slide 44
The Waterfall Development Process

## Slide 45: The Waterfall Process
The waterfall development process:
Software
Requirements
Software
Design
Implementation
(Coding)
Verification
(Testing)
Operation
(Maintenance)
Notes: It’s only in testing that your design is tested against reality. At this point you always learn something about your design (usually that it is wrong!), and that tells you something about your requirements (ditto!)

## Slide 46: Formal Methodologies
Requirements
System
Requirements
Formal methodologies are heavyweight!
Software
Requirements
Analysis
Coding
Testing
Operations
Design
Analysis
Detailed
Design
Preliminary
Design
Document
UI Design Document
Test
Plan
Preliminary
Design
Software
Requirements
Specification
Program
Design
Design Review
Operating
Instructions
Coding
Integration
Testing
Usage
Code Review
Final
Design
Full of documents,
diagrams, etc.
Prelim.
Review

## Slide 47: Agile Development

## Slide 48: The Agile Manifesto
  “Our highest priority is to satisfy the
  customer through early and continuous
  delivery of valuable software“
Manifesto for Agile

## Slide 49: The Agile Spirit
Incremental
  Working software over comprehensive documentation
Cooperation
  Customer collaboration over contract negotiation
Straightforward
  Individuals and interactions over processes and tools
Adaptive
  Responding to change over following a plan

## Slide 50: Agile Methodologies
Scrum
Kanban
Lean Software Development
eXtreme Programming (XP)
Feature-Driven Development (FDD)
Crystal family of methodologies
Adaptive Software Development (ASD)
Dynamic System Development Model (DSDM)
Agile Unified Process (AUP)

## Slide 51: Extreme Programming: The 12 Key Practices
The Planning Game
Small Releases
Metaphor
Simple Design
Test-Driven Development
Refactoring
Pair Programming
Collective Ownership
Continuous Integration
40-Hour Workweek
On-site Customer
Coding Standards

## Slide 52: Scrum
Scrum is an iterative incremental framework for managing complex projects
Scrum roles:
  Scrum Master – maintains the Scrum processes
  Product Owner – represents the stakeholders
  Team – a group of about 7 people
    The team does the actual development: analysis, design, implementation, testing, etc.

## Slide 53: Scrum Terminology
Sprint
  An iteration in the Scrum development
  Usually few weeks
Product Backlog
  All features that have to be developed
Sprint Backlog
  All features planned for the current sprint

## Slide 54: The Scrum Process Framework

## Slide 55: Scrum Practices
Sprint Planning Meeting
  At the beginning of the sprint cycle
  Establish the Sprint backlog
Daily Scrum stand-up meeting
  Each day during the sprint – project status from each team member
  Timeboxed to 15 minutes
Sprint Review Meeting
  Review the work completed / not completed

## Slide 56: Software Engineering Fundamentals
http://academy.telerik.com

## Slide 57: Free Trainings @ Telerik Academy
C# Programming @ Telerik Academy
    csharpfundamentals.telerik.com
  Telerik Software Academy
    academy.telerik.com
  Telerik Academy @ Facebook
    facebook.com/TelerikAcademy
  Telerik Software Academy Forums
    forums.academy.telerik.com